ETM 645-9 (Spring '14)

Lesson: Meta-Heuristics and Simulated Annealing

Objectives:

- Define meta-heuristics.

- Briefly describe the 5 primary meta-heuristics: Ant Colony, Iterated Local Search, Evolutionary Computing, Simulated Annealing, Tabu Search.

- Describe the classic simulated annealing algorithm.

- Discuss control parameters and extensions of simulated annealing.

Assignment:

- MetaHeuristic Network Project Web Site.

- Johnson et al., pages 865-870, and 991-888.

- Schultz et al. "On Minimizing Lmax for large-scale, job-shop scheduling problems.pdf", pages 4897-4900.

Homework:

- Develop a heuristic for the following problem:

Using the following precedence diagram and job data, determine the days on which each job should be performed and the minimum number of workers by trade type, in order to complete the project within four 8-hour days.  Jobs must be completed on the day the job is started.  Note there is no limit to the number of workers who can be assigned to a job and the time to perform the job is a linear function of the number of workers assigned.  There are two skilled- trade types, type 1 and 2.  Only personnel with the correct trade type can be assigned to a job with the corresponding trade type.

| Job | processing time | Trade type |
| --- | --- | --- |
| 1 | 12 | 1 |
| 2 | 7 | 1 |
| 3 | 9 | 2 |
| 4 | 14 | 2 |
| 5 | 16 | 1 |
| 6 | 8 | 2 |
| 7 | 9 | 2 |
| 8 | 7 | 1 |
| 9 | 16 | 2 |
| 10 | 14 | 1 |

See next page for precedence diagram.

1

2

3

4

5

6

7

8

10

9

- (Optional, not to be turned in)  Develop program (C++, Java, VB, etc…) to code Johnson’s classic simulated annealing algorithm for the knapsack problem using your neighborhood from homework #8, problem 2.

- (Optional, not to be turned in) Test your simulated annealing algorithm using the following instance of the knapsack problem:

| Capacity = 100 |  |  |
| --- | --- | --- |
| Job | value (p) | Weight (w) |
| 1 | 3 | 6 |
| 2 | 6 | 7 |
| 3 | 6 | 7 |
| 4 | 3 | 10 |
| 5 | 3 | 12 |
| 6 | 4 | 2 |
| 7 | 6 | 4 |
| 8 | 5 | 6 |
| 9 | 7 | 2 |
| 10 | 8 | 5 |
| 11 | 10 | 10 |
| 12 | 12 | 11 |
| 13 | 20 | 5 |
| 14 | 5 | 20 |
| 15 | 15 | 15 |
| 16 | 16 | 16 |
| 17 | 8 | 9 |
| 18 | 18 | 10 |
| 19 | 19 | 25 |
| 20 | 20 | 15 |